Alma Insights

Enablement Pilot — Program Overview & Test Plan

Pilot window: July 20 – August 14, 2026 (4 weeks)   ·   Participants: 1 enablement specialist   ·   Prepared: July 22, 2026

# 1. Executive Summary

We are running a four-week, single-user pilot of Alma Insights' enablement experience — the Content Command Center. One enablement specialist will use the app for real daily work: searching our Google Drive knowledge base, drafting and updating Guru cards, managing the content calendar in Asana, and working with Renn, the AI assistant built into the app.

In parallel, we are testing the machinery around the product: our CI/CD pipeline now delivers automatic updates to installed apps, so we will keep building while the pilot runs — when the specialist reports an issue, we fix it and their app picks up the fix on its own. Update delivery, bug turnaround, and overall stability are formal test tracks, not background noise.

By the end of Week 4 we want a scored, evidence-backed answer to one question: is this ready to roll out beyond one user?

# 2. What Is Alma Insights?

Alma Insights is a desktop application we build in-house. Its enablement configuration — branded in-app as the Content Command Center — is a single workspace for the people who keep our knowledge content healthy. Instead of bouncing between six browser tabs, the specialist works in one app that can:

- Ask Renn. Renn is the app's AI assistant, wired directly into our tools. The specialist asks questions in plain English (“what do our docs say about X?”, “draft an update to this card”) and Renn does the searching, reading, and drafting.

- Search the Google Drive knowledge base. The enablement Drive folders (the “EC” knowledge folders) are indexed for full-text search inside the app, with the ability to pull a specific doc in for deeper work.

- Draft and update Guru cards. A content studio turns source documents into card drafts and update suggestions. Nothing posts on its own — every publish goes through an explicit human confirmation.

- Manage the content calendar in Asana. A live calendar of content tasks, with task creation and rescheduling behind the same confirm-first gates.

- Get help in-app. A built-in Help Center (62 articles) covers the app itself, so “how do I…” questions have an answer without leaving the tool.

## Privacy & safety posture

- Local-first: the app's data lives on the specialist's machine, not on a shared server.

- PII redaction runs on every AI call, automatically.

- All outbound writes (publishing a card, changing a task) require an explicit native confirmation — the AI cannot post anything by itself.

- This pilot is PHI-airgapped: pilot content is enablement material only (macros, help articles, KB docs). No patient data enters the app.

## Why now — current readiness

- Security: every vulnerability flagged by our Snyk scans has been remediated (33 → 0).

- Stability: the app is stable in daily internal use.

- Connectivity: Google Drive, Guru, and Claude (our AI model, accessed via AWS) are all connected and verified.

- Experience: most panels have been rebuilt on Qt WebEngine (Chromium), so the UI is sharper and more consistent than earlier builds.

# 3. What Is CI/CD — and Why It's in the Pilot

CI/CD stands for Continuous Integration / Continuous Delivery. In plain English: every change we make to the app flows through an automated pipeline that builds and publishes a new release, and the installed app checks for new releases and updates itself.

For the pilot this means the specialist never reinstalls anything by hand. Report a bug Monday; we fix it; the app quietly updates itself with the fix. That loop is itself under test. Starting in Week 2 we will deliberately push updates and measure:

- Delivery — does the update actually arrive on the specialist's machine without any manual steps?

- Latency — how long from “we published a release” to “the specialist is running it”?

- Stability — does the app come back healthy after every update (settings intact, no data loss, no crash loops)?

- Bug management — does the report → triage → fix → auto-update → verify loop work end to end?

# 4. What We're Testing

## Track A — Core enablement workflows

The heart of the pilot: Google Drive search & indexing quality, Guru card content creation, posting updates (Guru publishes, Asana writes), the Asana task-management flow, and Renn's end-to-end usefulness as the front door to all of it.

## Track B — Zendesk, emulated (deliberately not connected)

We will NOT connect to live Zendesk during this pilot. A live connection has not cleared security review, and we are keeping the pilot PHI-airgapped. Instead, we mirror Zendesk content — macros and Support Center articles — into a dedicated Google Drive folder, using the same pattern as our EC bootstrap knowledge folder.

The app indexes and searches that mirror exactly as it would any other knowledge source. The specialist works against real macro content, drafts updates in the app, and copy-pastes the results into Zendesk manually. This tests the entire Zendesk workflow except the connection itself, at zero security risk.

## Track C — Slack (pending approval)

If Slack access is approved by Week 3, we test the Slack interface and fold it into full-suite scenarios. If approval slips, Week 3 proceeds with full-suite testing without Slack, and Slack becomes a fast-follow after the pilot.

## Track D — Continuous: CI/CD, bugs, stability

Runs from Week 2 through the end of the pilot: auto-update delivery (Track described in §3), the bug-management loop, and general app stability under real daily use.

# 5. Four-Week Timeline

| Week | Dates | Focus | Key activities | Exit criteria |
| --- | --- | --- | --- | --- |
| 1 | Jul 20–24 | Setup & onboarding | Install Alma Insights on the specialist's machine(s) Grant access to all required software: Google (Drive), Guru, Asana, Claude/AWS Guided walkthrough session; specialist gets settled Record baseline app version; complete pre-launch survey | App launches clean; every connection green; specialist has completed a first guided session |
| 2 | Jul 27–31 | Core workflows + Zendesk emulation; CI/CD testing begins | Test the Asana task-management flow, the Guru update flow, and Renn Score Google Drive file search & indexing with known-answer queries Stand up the Zendesk mirror Drive folder (macros + Support Center exports); run the copy-paste workflow Push the first auto-update; verify hands-free delivery | All Track A UAT cases run at least once; Zendesk mirror usable; first update received without manual steps |
| 3 | Aug 3–7 | Slack (if approved) + full-suite testing | Slack interface testing (gated on approval) Full-suite scenario: update request → research → draft → publish → task closed Stability soak under real daily workload; continue weekly scorecard Fallback if Slack unapproved: deepen core-workflow and full-suite coverage | Full-suite scenario completed end-to-end; scorecard trend visible; update cadence holding |
| 4 | Aug 10–14 | Polish & the full experience | Fix-and-verify sweep of open bugs; regression re-run of every failed case Specialist runs the complete experience unassisted Final scorecard; post-launch survey; wrap-up interview | Go/no-go readout with scores, bug record, and update-delivery record |

Note: CI/CD auto-update testing, bug management, and stability (Track D) run continuously from Week 2 onward — they are not confined to a single week.

# 6. How We Measure

- Pre-launch survey (Week 1). Baseline: how the specialist works today, comfort with AI tools, expectations, concerns.

- Weekly UAT sheet. Scripted test cases for each week with pass/fail status, severity, and notes — kept in the companion workbook (fine to host as a Google Sheet or Doc).

- Features & Searchability Scorecard. The specialist scores four dimensions every week, 1–5 (rubric below).

- Bug log + update log. Every defect and every pushed release is tracked: found date, severity, fixed-in build, verified date; and for updates, push time vs. received time.

- Post-launch survey + wrap-up interview (Week 4). Final ratings, biggest win, biggest gap, keep/change/drop, and “would you keep using it?”

## The scorecard

| Dimension | The question being answered | Scored |
| --- | --- | --- |
| 1. Google Drive search | When you ask for a document or an answer, does the app find the right thing, fast? | Weekly, 1–5 |
| 2. Card content creation | Are the card drafts and update suggestions accurate, on-voice, and usable with only light edits? | Weekly, 1–5 |
| 3. Posting updates | Do the publish/write flows (Guru updates, Asana changes) work reliably, safely, and predictably? | Weekly, 1–5 |
| 4. Comfort with the tool | How comfortable and confident are you using it for real work without help? | Weekly, 1–5 |

Rubric anchors: 1 = doesn't work / wouldn't use it  ·  2 = works occasionally, high friction  ·  3 = usable with workarounds  ·  4 = good, minor gaps  ·  5 = excellent — better than my current workflow.

# 7. Operating Model: Building While They Test

Yes — we are deliberately building the app while the specialist tests it. That is not a compromise; it is one of the things being tested. The loop:

1. Specialist hits an issue or wants a change → logs it in the bug log (or messages the program owner). 2. Same-day triage → we assign a severity and decide fix-now vs. backlog. 3. Fix ships via auto-update → target within 1–3 days for anything blocking daily work. 4. Specialist verifies on the new build → the case is re-run and marked closed in the UAT sheet.

Expectations to set with the specialist: the app will change during the month — that's the point; anything that blocks daily work gets priority; each update comes with a short note describing what changed.

# 8. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Pilot specialist | Uses the app for real daily work; runs the weekly UAT cases; scores the scorecard weekly; logs every bug and every rough edge honestly; completes both surveys. |
| Program owner (Chris) | Runs setup week; triages reports; sets fix priorities; pushes releases; holds a weekly 30-minute check-in; owns the surveys and the final readout. |
| Engineering | Fixes defects; builds and publishes releases through the CI/CD pipeline; monitors update delivery and app health. |

# 9. Success Criteria (Go / No-Go)

At the Week 4 readout, the pilot is a “go” for wider rollout if:

- All four scorecard dimensions average ≥ 4 out of 5 in Week 4, and none scores below 3.

- ≥ 90% of UAT cases pass by end of Week 4 (after retests on fixed builds).

- At least 3 auto-updates were delivered completely hands-free, with zero manual reinstalls.

- No open P0/P1 defects at close; no data loss or crash-loop incidents during the month.

- The specialist answers “would you keep using this instead of your current workflow?” with a yes.

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Slack approval slips past Week 3 | Week 3 falls back to full-suite testing without Slack; Slack becomes a fast-follow after the pilot. The timeline does not move. |
| Zendesk is emulated, not connected | Known and intentional (security). The mirror measures the workflow — search, drafting, macro updates — which is the majority of the value. The connection itself is a separate, later security decision. |
| Single-user sample size | Scores are directional, not statistical. The wrap-up interview and daily-use bug record add the qualitative depth a single-user pilot needs. |
| Mid-pilot updates introduce regressions | Every failed case is re-run on the build that claims to fix it; stability after each update is explicitly tracked in the update log. |
| PHI exposure | Pilot content is enablement-only (macros, help articles, KB docs). No live Zendesk, no ticket data, no patient data. PII redaction runs on all AI calls regardless. |

# Appendix A — Week 1 Setup Checklist

- Target machine ready; OS version noted.

- Alma Insights installed via the installer; app launches to the Home page.

- Google sign-in completes; the required Drive folders are visible in the folder picker (including shared-with-me folders).

- Knowledge folders indexed; a known document is findable via in-app search.

- Guru access confirmed — cards load in the Workbench.

- Asana access confirmed — the calendar renders current tasks.

- Claude (AWS) connectivity confirmed — Renn answers a first message using our content.

- Help Center opens and articles are present.

- Baseline app version recorded in the Update Log tab of the UAT workbook.

- Pre-launch survey completed.

- Guided walkthrough session held (30–45 minutes).

- Bug-reporting channel agreed (where to log, who to ping, expected response time).

# Appendix B — Pre-Launch Survey

Run in Week 1, before first real use. Scale questions are 1–5 unless noted. (These questions are also in the UAT workbook, ready to move into a Google Form.)

- In a typical day, how much time do you spend finding content — docs, macros, cards? (under 15 min / 15–30 / 30–60 / over an hour)

- How confident are you that you can find the right document in Google Drive today? (1–5)

- Walk us through how a card update happens today, start to finish. (free text)

- How often do content updates sit in a backlog for more than a week? (never / sometimes / often / always)

- How comfortable are you using AI assistants for work today? (1–5)

- Which tools do you rely on daily? (Drive / Guru / Asana / Zendesk / Slack / other)

- What would make this pilot a clear win for you? (free text)

- What is your biggest concern going in? (free text)

- How comfortable are you troubleshooting app issues yourself? (1–5)

- Anything about your workflow we should know before we start? (free text)

# Appendix C — Post-Launch Survey

Run in Week 4, paired with the wrap-up interview.

- Final ratings, 1–5, on each scorecard dimension: Drive search · card content creation · posting updates · comfort with the tool.

- How likely are you to recommend rolling this out to the rest of the team? (0–10)

- How was the auto-update experience — did updates ever interrupt or confuse you? (1–5 + free text)

- Biggest win of the month? (free text)

- Biggest gap or frustration? (free text)

- Name one thing to keep, one to change, one to drop. (free text)

- Did anything ever feel unsafe, unclear, or too risky — publishing, data handling, AI behavior? (free text)

- Compared to your pre-pilot workflow, how much time did it save per day? (none / under 15 min / 15–30 / 30–60 / over an hour)

- Would you keep using it after the pilot? (yes/no + why)